## Slide 1: Scrum Poker Method 1
Process Group Sprint 2
CIS-486

## Slide 2: Scrum Poker Goals
Scrum Poker is a tool that allows developer’s to estimate tasks through the use of user stories.
The goal is to have to team of estimators decide on a story point estimate for a user story.

## Slide 3: Product Owner
The product owner is responsible for being the dealer
He is in charge of answering any questions about the task card before the estimation segment begins.

## Slide 4: The estimators
The estimator team will consist of two students from each team equaling six for now.
The estimator team will swap members every few cards.
Each estimator is given poker cards numbered 1-9.
The poker cards are what the user uses to vote on the task. 9 being a very time consuming task to 1 being a quick task to complete.

## Slide 5
55
34
21
13
8
5
2
1
3
Story Card 3: Creating Backend
Story Card 2: Designing CSS
Story Card 1: Creating UI
Story Points (Longest tasks to Shortest tasks)
Story Card 4: Saving class memes
+60%
+60%
+60%
+60%
+60%
Poker Card Values
9
4
8
7
6
5
3
1
2
+60%
+60%
+60%

## Slide 6
Example Game 1 : Ideal Scenario
Story Card 1:
AS A CUSTOMER
I NEED to login
SO THAT I can use the site
Explanation: We need a login page.
Product Owner/Dealer
Justin
Uses a 5.
Ben
Uses a 5.
Kevin
Uses a 5.
Alex
Uses a 5.
Clay
Uses a 5.
Breanna
Uses a 5.
Due to everyone voting the same number the task will be considered worth the Fibonacci sequence value associated with the numbered card.
5 = 8 story points.

## Slide 7
Example Game 2 : Outlier Scenario
Story Card 1:
AS A CUSTOMER
I NEED to login
SO THAT I can use the site
Explanation: We need a login page.
Product Owner/Dealer
Justin
Uses a 5.
Ben
Uses a 5.
Kevin
Uses a 9.
Alex
Uses a 5.
Clay
Uses a 1.
Breanna
Uses a 5.
Everyone has voted the same value except Kevin and Clay.
The two outliers will then give two reasons to defend their position.
For example: Clay rates a 1 due to him doing this type of project several times and that we don’t need a sophisticated login.
Kevin rates a 9 due to this type of work being new to him.
After this everyone is allowed to talk then we will revote on this topic until we can come reasonably close to an agreement.

## Slide 8
Example Game 3: Reasonable Scenario
Story Card 1:
AS A CUSTOMER
I NEED to login
SO THAT I can use the site
Explanation: We need a login page.
Product Owner/Dealer
Justin
Uses a 5.
Ben
Uses a 5.
Kevin
Uses a 4.
Alex
Uses a 6.
Clay
Uses a 4.
Breanna
Uses a 6.
Everyone has voted Pretty close to the same value.
In this scenario there is no reason to discuss outliers issues directly, but it is still recommended the group converse on the results.
In this scenarios due to 5 being a median and also having and equal amount of votes that the other two numbers have the story point value will equal a 5.

## Slide 9: End GOals
The end goal of scrum poker is so that all of the teams can be a part of placing value on the tasks we need to complete.
Another goal is that for the next sprint we can make better relative estimates on the next set of tasks.
For example, if we vote an item to be an 8 this time and it doesn’t take nearly as much time as that we know to rate a similar task lower next time.